## Slide 1: 03.Risks, Tests & Team Plan
Mitigations, measurable checks, ownership and milestones

## Slide 2: Risks & Mitigations
LLM misclassification
Rules as fallback + user corrections + labeled-sample calibration
Calculation errors
All amounts and ratios computed by Pandas/SQL code, never the LLM
Data privacy
Local and sample data by default; nothing uploaded externally
Scope creep
One fixed main flow + three user stories; changes go to re-scoping
Malformed inputs
Dedup, field validation and missing-value prompts at import
Six risks, each with a working mitigation
Ungrounded, hallucinated answers
Answer only from imported data, citing source records; else refuse

## Slide 3: Test & Validation Plan
Classification accuracy ≥ 90%
Validated on 100 hand-labeled transaction records
Unit-tested calculations
Three suites: aggregation, trends, budgets - code only
Privacy check: 0 uploads
Verify no external requests; local and sample data only
Scope acceptance
Check the feature list item by item: 3 stories + 1 flow
End-to-end abnormal cases
Duplicate imports, illegal amounts, missing columns
Every mitigation pairs with a measurable check
Grounding audit on 20 questions
Each answer must cite transaction ID, date and amount

## Slide 4: Team Roles
A · Frontend & UX
Streamlit app: import, charts, Q&A, alert views
B · Backend & Data
CSV/Excel parsing, dedup, SQLite storage
C · AI/Tests/Docs
LLM integration; runs the test plan, owns docs
Three members, one shared pipeline
Each member owns one layer: interface, data, intelligence

## Slide 5
Phases
Proposal
Scope, design & the risk register
01
Build 1
Data import + auto-classification
02
Build 2
Spend overview + goal planning
03
Build 3
Grounded Q&A + budget alerts
04
Final delivery
Report, slides, demo video, repository
05